Orkney Islands Council

Development and Infrastructure

Orkney RAUC

Minutes of Local Group Meeting held on Thursday 22 February 2018 at 10:35am

| Item |  | Action |
| --- | --- | --- |
| 1.00 | INTRODUCTIONS |  |
| 1.1 | Meeting commenced at 10.35am Present at meeting :- |  |
|  | Kenny Roy Donald Wilson Neil Gauld Roy Dick Michael Grieve Dave Marwick Lindsay Stevenson | - - - - - - | OIC Roads (Chair) OIC Roads OIC Engineering Scottish and Southern Energy Scottish Water Scottish Water Openreach |  |
| 2.00 | APOLOGIES |  |
| 2.1 | Matthew Wylie – OIC Roads Stevie Burns - SSE No representative from Scottish Water Operations No representative form ABV (Stromness Sewer works) |  |
| 3.00 | PREVIOUS MINUTES |  |
| 3.1 | Agreed |  |
| 4.00 | ROADS AND UTILITIES PROJECTED WORKS |  |
| 4.1 | OIC Capital Works Harbour Street and Shore Street works due to be completed by end of March 2018 Planned alterations to Kirkwall Travel centre access Hatston Pier Road repair works planned for April/May 2018 New lay down area at Hatston terminal Standing Stones of Stenness Car Park works Airfield resurfacing works planned for Eday and North Ronaldsay Kirkwall THI works – Memorial Works prior to November 2018. Castle Street November 2018 to January 2019 and Spences Corner planned for Spring 2019 |  |
| 4.2 | OIC Maintenance Programme was handed out for 2018/19 Asset Replacement for discussion. Ongoing LED replacement for 2017/18 – Kirkwall now complete. Planned surfacing works for Junction Road |  |
| 4.3 | Scottish & Southern Energy Sanday Major Works – Potentially cabling from Substation at Stove all the way up Island. |  |
| 4.4 | BT Openreach BDUK Cabling works for A960 to airport Cabling works in Sandwick Cabling Hatston Westray and Eday fibre connections |  |
| 4.5 | Scottish Water Stromness water main crossings planned April 2018 Firth sewer works planned but no date North Hoy works currently being planned for summer 2018 Water main works at Holm Bog, no road works Flushing out of mains Kirkwall to South Ronaldsay planned for 6 months’ time Stronsay works summer 2018 Matpow Stronsay water main protection works |  |
| 5.00 | NoSRAUC Plans for the SRWR to become public No contact details will be shown No private messages will be shown. |  |
| 6.00 | AOCB |  |
| 6.1 | LS advised that he does not have access to the SRWR |  |
| 7.00 | FUTURE MEETINGS |  |
| 7.1 | Next meeting 23rd May 2018, Roads Services Offices OIC Meeting closed at 11.40 |  |